# Project plan
Author: Abdulrahman Sakah, absk20@student.bth.se

# Project Overview
## Project assignment

The project i am working is a digital corona vaccine platform where patients can get a secure Qr code to be scanned and view all of the patients vaccine for better control over the corona pandemic.

## Development methodology

During the development of this project I chose to go with the Agile development method and the reason for that is that this is the development method I am most comfortable with and it is the development that I see best fit for solo development projects.

The way I approached the agile development method in this project was by first planning all the basic stuff I needed to do after that decided them into potential sprints, after dividing the sprints I started with the first sprint which was to start developing the design code and the server side of the project.

## Budget

During the development I gave my self a bit more time then I needed to be able to take care of potential complications during development.

Activity	Planned hours/Effort	Actual hours/Effort	Comments
Design of website / - front page / - login page / - patient page	18	10
Database	6	2
Patient login	5	6	Problems with database connection (solved)
Display patient information	3	1
Staff login	5	1
Staff page	10
Page catch	4
Live connection checker	4
Mobile application dashboard design	6
Login system (mobile)	8
Patient information (mobile)	5
Staff Qr scanning (mobile)	5
Offline mode (mobile)

## Time line

## Procedures and routines

The first thing I did working on this project was version control where I used Git for it.

When it comes to risk management I am working on keeping everything update to prevent any zero day exploits in the website, other then that I am parsing every query that is sent to the database to prevent any SQL injection.

Another big exploits that hackers can use are cookies where they can spoof the users cookies and for that I am using non default cookie names and I am using express-session as a middle-ware to prevent these types of attacks.

In the end I disabled the X-powered-by header response to make sure that the technologies I am using are not easy to find which makes the hackers job even harder.
# 2. Requirements

When looking at this projects requirments we have to look what the medical indrusty would need. The list below would show some potential requirments for this application

Requirements
Customer requirements	Requirements committed	Requirements delivered	Comments deviation
Functional requirements
Patient login system
Patient information
Staff login
Staff dashboard
Patient creation
Patient settings
Time booking
Companion mobile application
QR scanning
Non-functional requirements
Home page design
Login page design
Application design
SWOT analysis
Project plan
Version control
Automatic CI/CD
Product logo

## Technical solutions

The tech stack in this project is going to be devided into two parts, the web interface techstack and the mobile application techstack.

During the development of the web interface the techstack used is Nodejs, expressJs, MySQL, EJS, Bootstrap.
During the development of the mobile application the techstack is
React native, MySQL, Tailwind css.

## Risk managment

We are working with a project for the medical sector, hense alot of the information in the database is private information so security and the stabilty of the platform is a must.

To be able to menimise the risks these are the steps that were taken and the reason for them.

Solution	Explination
Parsing all data sent to database	To prevent any SQL injection
Using dynamic cookies	To prevent name sniffing and cooking listning
Bcrypt password protection	Bcrypt cannot be reverse engineered like MD5 or other encryption algorithms
Running database on another server	Incase a attacker gets access to the server they wont be able to get access to the database
Giving time margin for commitment	In case any problems might accour during the development
Testing with jest	To make sure i didnt miss anything and that all the functions are working

## Tests
For the testing of the web interface jest is going to be used for unit testing. After being done with Jest, Google lighthouse is going to be used for UI/UX and accessibility testing.

For the mobile application I am going to be testing with react internal testing library and for the UI/UX and accessibility I didn’t find any testing solutions so I am just going to try to adhere to the guidelines in place.