# Project plan
Author: Abdulrahman Sakah, absk20@student.bth.se

# Project Overview
## Project assignment

The project i am working is a digital corona vaccine platform where patients can get a secure Qr code to be scanned and view all of the patients vaccine for better control over the corona pandemic.

Figure 1: Web & Mobile portal preview

The platform is not only for the Covid-19-sars-cov-2 pandemic it could be used for any type of vaccination verification necessary.’
## Development methodology
During the development of this project I chose to go with the Agile development method, the reason for that is that this is the development method I am most comfortable with and it is the development that I see best fit for solo development projects.

The way I approached the agile development method in this project is by first planning all the basic stuff I needed to do after that decided them into potential sprints, after dividing the sprints I started with the first sprint which was to start developing the design code and the server side of the project.
## Tech stack
This project was developed Mysql, expressjs, ejs, nodejs or MEEN and the reason I went with Mysql and not something like mongodb or redis which could have been faster is for its spreed.

During a study in 2020 MySql was the most used database archicture which makes it simpler for the customer where they wouldnt have to hire any other database developer for this.

Ejs stands for embedded JavaScript and it is a way to write conditional JavaScript in a normal HTML document and the reason I went with it is the simplicity it gives and how anyone that knows JavaScript could easily learn it.

## Design
I didnt want the design to be anything like a medical website to not make patient unconfortable spcilly with how a lot of people today are not that confortable with vaccination, so i choose to go with something more welcoming.
### Color pallet
The color pallet that was choosen for the website, constist mostly of the color Medium salte blue and the reason is the feeling that color gives a peacefull feeling from the saturation of the color.

The color pallet consists of colors that are from each other on the color scale and that is for people with a color blindens disabilty so that everything would still be distinctfull.

Figure 2: Color pallet of the website
Where you can see that the colors if looked at by a person with protanopia color blindes they would still be able to distinguish between the colors.

Figure 3: Color blindens pallet
In the row above in the normal colors and the row under is how they look if a person has protanopia

### Design code
The website and the application is built on the flatstyle and rounded corners design code and that is so that it would not give a sharp feeling instead it would give a feeling of ease for the eyes and that is why most of the sharp edge are rounded.

All the buttons in the website are rended with a fixed highet of 70 pixels so that it is uniform over the whole website.

Figure 4: Compontent design of website
### Typography
The website is using the Google font Nunito and the website focuses mostly on the bold font style and that is for accessibility reasons for people who are visually impaired so that it makes it easier for them to read.

Figure 5: Nunito font demo
Nunito is a sans-serif font where it uses the rouned corners design and again that is to remove the sharp feeling that comes with other fonts and makes it easier for the eyes to look at.
## Budget
During the development I gave my self a bit more time then I needed to be able to take care of potential complications during development.

Activity	Planned hours/Effort	Actual hours/Effort	Comments
Over all design Concept - Color pallet / - Design code	18	10
Database arch / - User table / - Staff table / - Vaccine table / - Booking Table / - Views	6	2
Patient login / - Design / - Validate User data	5	6	Problems with database connection (solved)
User profile / - Get patient QR code / - Get patients vaccination information	3	2
Medical login / - Form design / - Validate data	3	1
Staff page / - Patient search / - Patient profile / - Add vaccine to patient / - Add patient / - Edit patient information / - Book patient / - See days bookings	12	9
API / - Patient information / - Staff information / - Vaccines by secret key
Learn react / - Read about native script / - Make a react demo project	10	5
Login page (mobile) / - Splash page / - Patient login / - Staff login	5	2
Patient login / - Get patient information via API / - Generate QR code from secret	4	4
Staff login (mobile) / - Get staff information from API	2	1
Staff profile / - QR scanning / - Get information about patient from API	5	3
Testing	120	120
security research	24	24

Table 1: Time budget
## Challenges
The biggest challenge for me was the application part of the project where I have never worked React Native let alone mobile developement so I forced my self to learn all these new expressienes during a weeks period.
## Time line

Figure 6: Gant schema of the project
To view the time line you can follow this link https://bit.ly/3b9T5iM
## Procedures and routines

The first thing I did working on this project was version control where I used Git for it.

When it comes to risk management I am working on keeping everything updated to prevent any zero day exploits in the website, other then that I am parsing every query that is sent to the database to prevent any SQL injection.

Another big exploits that hackers can use are cookies where they can spoof the users cookies and for that I am using non default cookie names and I am using express-session as a middle-ware to prevent these types of attacks.

In the end I disabled the X-powered-by header response to make sure that the technologies I am using are not easy to find which makes the hackers job even harder.
# 2. Requirements

When looking at this projects requirements we have to look what the medical industry would need. The list below would show some potential requirements for this application

Requirements
Customer requirements	Requirements committed	Requirements delivered	Comments deviation
Functional requirements
Patient login system	✅	✅
Patient information	✅	✅
Staff login	✅	✅
Staff dashboard	✅	✅
Patient creation	✅	✅
Patient settings	✅	✅
Time booking	✅	✅
Companion mobile application	✅	✅
QR scanning	✅	✅
Non-functional requirements
Home page design	✅	✅
Login page design	✅	✅
Application design	✅	✅
SWOT analysis	✅	✅
Project plan	✅	✅
Version control	✅	✅
Automatic CI/CD	✅	✅
Product logo	✅	✅

Table 2: Requirements of the projects

## Technical solutions

The tech stack in this project is going to be devided into two parts, the web interface techstack and the mobile application techstack.

During the development of the web interface the techstack used is Nodejs, expressJs, MySQL, EJS, Bootstrap.
During the development of the mobile application the techstack is
React native, MySQL, Tailwind css.

## Risk managment

We are working with a project for the medical sector, hense alot of the information in the database is private information so security and the stabilty of the platform is a must.

To be able to menimise the risks these are the steps that were taken and the reason for them.

Solution	Explanation
Parsing all data sent to database	To prevent any SQL injection
Using dynamic cookies	To prevent name sniffing and cooking listening
Bcrypt password protection	Bcrypt cannot be reverse engineered like MD5 or other encryption algorithms
Running database on another server	In case a attacker gets access to the server they wont be able to get access to the database
Giving time margin for commitment	In case any problems might occur during the development
User testing	Sent the web platform and the application to users and medical staff to actually see what they think about it.
Security	Sent the security experts to test the security of the website. More on that later.

Table 3: Risk managment solutions

## Tests
For testing instead of going with the normal way of unit testing and UI/UX testing I choose to change my solution to user testing, where in unit testing the outcome could be predicted but the users behavior cannot.

To test the product I sent it to 10 users which of them was medical staff with the goal of trying to test the sustainability of the application.
They all got the same tasks to complete:
- Login to the staff page
- create a user for your self
- add vaccines to your user
- make a booking for your user
- login to your profile and validate the information
All the test cases based without any problems after they were done each user got 4 questions
- Ease of use (points)
- I would use it (yes/no)
- This is useful (yes/no)
- Design (points)
The results that the users gave where as so:

Figure 7: User ratings for the project

## security
For security I sent the webplatform to some friends i have that are doing their masters in cyber security in spain.

I gave them permisson to try to break the application and test its security but they were not able to find anything in need of patching or fixing.
## Customer realtion
I hade a meeting with the customer each week to show him the progress of my project and he was really happy about it and about how it works.

## The project now
The project is done and it exceeded my expectations and I think that the customer could easily start using the project right away.

I took a lot with me during the development of this project from project managment ideas to technical solutions that I learend for this project.
If I would have to start again the only thing I would diffrently is the project managment part where I would be more throw in my discription of the things that I am doing and working on.